## Slide 1
AI‑Native Prototyping Workflow (Internal Assistant ↔ DevGPT)
Executive view: from concept framing → prompt packet → deterministic build runs → review & handoff (with fast iteration loops)
PHASE 1
Intake & framing
15–45m
• Align on the problem we’re proving
• Inputs: concept/hypothesis, target users & JTBD, constraints (time/platform/stack)
• Outputs: 1–2 sentence objective, success criteria, non‑goals
• Exec one‑liner: “Validate ___ for ___ by demonstrating ___ in ___ days”
PHASE 2
Prompt Packet
30–90m
• Reusable spec artifact that drives build quality
• Includes: intent, stack, DS tokens via MCP, IA/layout, flows, branching rules
• Component contracts: states + keyboard/screen reader
• Data model + mock scenarios + edge cases + acceptance checklist
• QUALITY GATE: flows+rules, contracts, token rules, a11y+responsive explicit
PHASE 3
Layered build runs
2–8h
• Run 1: skeleton + navigation + empty states
• Run 2: DS components & tokens + responsive grid
• Run 3: state + validation + error/help
• Run 4: branching logic + persistence + exits
• Run 5: data binding + mock data + loading/failure
• Run 6: accessibility + polish (focus/ARIA/contrast)
• Each run ships: change note + gaps/next scope + checklist
PHASE 4
Review & handoff
30–120m
• Design review: flows, usability, visual alignment
• System validation: token/component compliance
• Eng review (optional): feasibility + integration notes
• Handoff pack: prototype link, “what this proves”, flow map, DS notes, component behaviors, data + scenarios, limitations/next
Iteration loop (when outputs are limited)
Use a Delta Prompt to refine only what changed (keep/modify/new rules). Then re-run the smallest slice needed (e.g., Run 3 validation or Run 4 branching) rather than rebuilding from scratch.
Design lead
Internal assistant
DevGPT
Design system / Eng
Artifacts per phase: Objective brief → Prompt Packet → Build run notes → Executive handoff pack